PRODUCT STRATEGY + TECHNICAL REDESIGN

TrendSell

From a synthetic trend dashboard to an evidence-backed opportunity decision platform

Prepared for: TrendSell product owner and implementation developer

Repository: NdumLab/trendsell-app

Baseline reviewed: Main branch at commit 672aef8 (4 September 2026)

Plan date: 6 September 2026

Document status: Developer-ready redesign blueprint; estimates are planning assumptions

North-star promise: Paste a product URL, video, or image. In under 60 seconds, TrendSell should show whether demand is real, what is driving it, whether the product can profit in the selected market, what could block the import or launch, and the evidence behind every conclusion.

# Executive directive

Do not add more synthetic product cards to the current architecture. Keep the strongest frontend components and the clean connector registry idea, but rebuild the application around observed evidence, versioned calculations, user-supplied commercial inputs, and explicit unavailable states.

The initial commercial wedge should be narrow: detect demand globally, then answer whether a small importer can profitably and legally bring the product into one underserved destination market. The recommended first corridor is China to Nigeria, while retaining Amazon US and Google demand signals as discovery inputs.

## The five decisions this plan makes

- TrendSell becomes an opportunity decision platform, not a catalog of supposedly winning products.

- The production database contains no invented revenue, supplier, view-count, ROAS, freight, duty, competitor, or trend values.

- The primary product journey is X-Ray -> Proof -> Economics -> Decision -> Watch, not Dashboard -> generic detail tabs.

- FastAPI and React are retained; the frontend moves to Vite and the canonical data model moves to PostgreSQL with JSONB for raw source payloads.

- The first release supports fewer products and countries with far deeper, traceable evidence. Coverage expands only when a source and maintenance owner exist.

# Document map

- 1. Product direction and target customer

- 2. Current-state disposition: retain, rebuild, retire, defer

- 3. Target user journey and information architecture

- 4. Detailed specifications for eight wow experiences

- 5. Evidence policy, live-data strategy, scoring, and AI rules

- 6. Target architecture, data model, API contracts, and frontend structure

- 7. Security, DevOps, observability, and delivery controls

- 8. Phased roadmap, implementation backlog, acceptance gates, metrics, pricing, and risks

- 9. Developer kickoff directive and source references

Reading shortcut: The developer should read Sections 2, 5, 6, 7, and 8 before estimating work. Product and design stakeholders should start with Sections 1, 3, and 4.

# 1. Product direction

## 1.1 New category definition

TrendSell is a product opportunity command center for small e-commerce operators, importers, and agencies. It combines observable demand signals, competitive activity, unit economics, destination-market compliance, and supplier evidence into an explainable GO, WATCH, or NO-GO decision.

## 1.2 Positioning statement

Positioning: For operators who need to decide what to sell and where, TrendSell turns scattered marketplace, search, advertising, logistics, and compliance evidence into a market-specific investment decision. Unlike trend lists that present opaque estimates, TrendSell exposes the source, timestamp, confidence, formula, and missing information behind every recommendation.

## 1.3 Initial ideal customer profile

| Priority | Customer | Working profile | Critical job |
| --- | --- | --- | --- |
| Primary | Small importer or e-commerce operator | 1-10 people; tests 2-20 products per quarter; usually risks $2,000-$25,000 per inventory order | Needs a defensible go/no-go decision before committing cash |
| Secondary | E-commerce agency or product scout | Manages several brands or clients | Needs repeatable research briefs and shareable evidence |
| Later | Established marketplace seller | Owns first-party Amazon or Shopify data | Needs portfolio monitoring, forecasting, and competitive alerts |
| Not first | Enterprise retailer | Requires procurement, data contracts, SLAs, and complex integrations | Sales cycle would distract from product validation |

## 1.4 Jobs to be done

- When I discover a product online, help me determine whether the demand signal is genuine before I copy it.

- When I consider importing inventory, calculate what each unit will really cost at my destination under editable assumptions.

- When a product appears attractive, tell me what evidence is missing and what could make the decision fail.

- When I am not ready to buy, monitor the product and alert me only when the decision materially changes.

- When I speak to suppliers or partners, give me a shareable evidence brief and a structured RFQ without inventing facts.

## 1.5 Commercial wedge and expansion

Recommended wedge: Global signal discovery + China-to-Nigeria import viability. Nigeria is not merely a country selector; it is a maintained destination-market knowledge base containing effective-dated tariff, certification, restricted-goods, freight, channel, and currency evidence.

Expansion rule: add a new destination country only after TrendSell has named source owners for tariffs, compliance, marketplace coverage, freight inputs, and update cadence. A flag icon and exchange rate do not constitute market support.

Why this is needed: The incumbent category is strongest at Amazon and TikTok discovery. TrendSell can become distinctive where global momentum meets local feasibility and where wrong decisions have obvious cash consequences.

## 1.6 Explicit non-goals for the first release

- Do not claim exact competitor revenue, units sold, advertising spend, conversion rate, or ROAS without authorized first-party data.

- Do not support 46 countries at launch. Start with one destination market and two discovery markets.

- Do not build automatic supplier ordering, a native mobile app, or autonomous ad spending in the MVP.

- Do not collect data through access methods that violate platform terms or create an unmaintainable scraping dependency.

- Do not let an LLM assign or refresh numeric market scores from general knowledge.

# 2. Current-state disposition

The existing application demonstrates that the team can ship a coherent full-stack dashboard. Its main weakness is not presentation; it is that production-shaped interfaces are populated by seeded, templated, heuristically altered, or LLM-generated numbers. The redesign must preserve useful engineering while removing false certainty.

## 2.1 What is worth retaining

- React + TypeScript component base, Tailwind styling, responsive dark interface, Recharts, routing, TanStack Query, theme context, and location context.

- The connector registry, timeouts, and integration telemetry concept in backend/services/__init__.py.

- Country-aware interaction concept, product comparison, watchlist behavior, profit-calculator interaction, and the overall product-detail hierarchy.

- FastAPI as the service boundary and Pydantic models for input and response validation.

- The user's original two-part insight: identify demand and explain the observable mechanisms helping the product sell.

## 2.2 Immediate trust and launch blockers

| Severity | Issue | Current effect | Required disposition |
| --- | --- | --- | --- |
| P0 | Synthetic production data | Seeded product revenue, growth, history, suppliers, competitors, ad budgets, ROAS, videos, and local scores look operational but are not observed. | Quarantine or delete from production; allow fixtures only in tests and an explicitly labeled demo mode. |
| P0 | Fake refresh | POST /api/research/refresh asks an LLM for scores and otherwise applies random jitter. | Replace with asynchronous source collection jobs; no data change when no new observation arrives. |
| P0 | Misleading live states | The UI presents staged scanning, live labels, and completed source steps even when those collectors did not run. | Drive progress and source status from persisted job events. |
| P0 | Credential exposure risk | An active-looking Emergent credential appeared in the example environment file during review. | Revoke and rotate it; remove all secrets from Git history; enable secret scanning. |
| P0 | Fresh-clone build risk | The root lib/ ignore rule can omit frontend/src/lib while pages import @/lib modules. | Scope the ignore rule, restore tracked source files, and prove a clean clone builds in CI. |
| P0 | Unauthenticated costly writes | Research, briefs, niches, Store Spy, and RFQ endpoints can consume model budget or mutate shared data. | Add authentication, workspace ownership, rate limits, quotas, job idempotency, and audit events. |
| P1 | Monolithic backend | server.py owns models, database access, routes, prompts, and business logic. | Split routers, domain services, repositories, connectors, and workers. |
| P1 | Incomplete verification | Backend tests exist, but frontend tests and automated GitHub Actions are absent or insufficient for a clean-clone release gate. | Add unit, contract, integration, Playwright, security, and deployment smoke pipelines. |

## 2.3 Retain / rebuild / retire / defer matrix

| Action | Components | Reason |
| --- | --- | --- |
| Retain | UI shell, design tokens, basic cards, theme, charts, TanStack Query, FastAPI, Pydantic, connector registry concept | The bones are useful and reduce redesign time. |
| Rebuild | Product model, country model, scores, research refresh, product detail, suppliers, Store Spy, Viral Video Spy, market brief | These features currently mix presentation and unverified claims. |
| Retire | Production seed data, category templates presented as findings, random score jitter, fake ROAS/revenue, generic Google supplier links | They damage user trust and decision quality. |
| Defer | 46-country coverage, auto-ordering, mobile wrapper, autonomous campaign execution, voice briefs | They add breadth before evidence quality and retention are proven. |

# 3. Target experience and information architecture

## 3.1 North-star user journey

- Capture: the user pastes a URL, uploads an image, enters an ASIN, or searches a product phrase.

- Resolve: TrendSell identifies the canonical product and displays exact, probable, and similar matches separately.

- Prove: TrendSell collects current demand, marketplace, advertising, creator, pricing, and competition observations.

- Localize: the user selects a destination market, order quantity, channel, and shipping mode.

- Decide: the system calculates best/base/worst economics and returns GO, WATCH, or NO-GO with blocking conditions.

- Act: the user saves the opportunity, requests supplier quotes, exports a brief, or starts a small validation experiment.

- Monitor: Watchtower detects meaningful changes and explains why the decision changed.

## 3.2 Example scenario

Imagine a scenario where Ada sees a portable garment steamer in a TikTok video and considers importing 300 units into Nigeria. She pastes the video URL into TrendSell. The system finds a probable Amazon match and three supplier candidates, but labels each match with confidence. It shows that search interest has risen, review creation has accelerated, and several ads have remained active; it does not claim private sales or ROAS.

Ada enters a supplier quote of $8.40 per unit, 300 units, Lagos delivery, air freight, and a target selling price of NGN 32,000. The decision room returns WATCH because the base-case contribution margin is healthy but the appliance certification requirement is unresolved. After Ada uploads the supplier certificate and obtains a freight quote, the evidence confidence rises and the decision changes to GO. All figures in this scenario are illustrative; the real interface must display the source or user input behind every value.

## 3.3 Primary navigation

| Destination | Purpose | Business role |
| --- | --- | --- |
| Today | What changed overnight: three opportunities, two warnings, one recommended action | Daily return habit |
| Discover | Search and filter observed products and signals | Broad exploration |
| X-Ray | Paste URL/image/video and create a product investigation | Fastest activation path |
| Market Gaps | Compare global momentum with destination-market supply and friction | Differentiating moat |
| Decision Room | Run editable unit-economics and compliance scenarios | Purchase decision |
| Watchtower | Saved products, signal changes, thresholds, and alerts | Retention |
| Suppliers | Candidates, RFQs, quotes, samples, certificates | Action and proprietary data |
| Data Health | Connector coverage, freshness, failures, and rights | Trust and operations |
| Settings | Workspace, integrations, country, currency, alerts, billing | Administration |

## 3.4 Today dashboard

- Hero summary: '3 opportunities worth investigating, 2 products deteriorating, 1 decision blocked by missing evidence.'

- Opportunity cards contain a lifecycle stage, selected-market decision, confidence, three strongest signals, highest risk, last observed time, and one next action.

- A 'What changed' rail shows new observations rather than fabricated weekly movements.

- A coverage banner warns when an upstream source is stale or a market has limited visibility.

- No card displays estimated monthly revenue, ROAS, local seller count, or trend movement unless it is observed or calculated from visible inputs.

- The primary call to action is 'Analyze a product,' followed by 'Open Decision Room' and 'Watch.'

## 3.5 Product page hierarchy

| Section | Contents |
| --- | --- |
| Decision header | GO/WATCH/NO-GO, confidence, destination, last update, blocking conditions, editable inputs |
| Why now | Proof-of-demand timeline and plain-language change explanation |
| Demand | Search, rank, reviews, availability, and lifecycle evidence |
| Competition | Seller/listing activity, price distribution, entry velocity, and observed saturation |
| Creative | Real ads/videos, hooks, longevity, advertisers, and evidence links |
| Local viability | Destination demand, local supply gap, channel fit, purchasing power, restrictions |
| Economics | Best/base/worst scenarios, break-even CAC, cash requirement, sensitivity |
| Sourcing | Matched suppliers, quotes, MOQ, lead time, certifications, samples |
| Evidence | Every observation, source link, timestamp, quality, and transformation |

# 4. Wow features: detailed product specifications

These features form one coherent journey. They should not be released as disconnected pages. Each experience must use the common evidence contract described in Section 5.

## 4.1 Drop Anything Product X-Ray

User promise: Turn one URL, ASIN, image, or video into a traceable product investigation with likely marketplace and supplier matches.

Delivery phase: MVP signature feature

### User flow

- User chooses URL, identifier, image, or text search and selects a destination market.

- Backend validates the input, blocks private-network URL targets, creates a research job, and streams real step events.

- Resolvers extract identifiers, text, brand, images, dimensions, and keywords from permitted sources.

- Entity matching returns exact matches, probable matches, and visually similar products with confidence and reasons.

- The user confirms the canonical match before TrendSell calculates product-level scores or costs.

### Required evidence and processing

- Marketplace identifiers such as ASIN, GTIN, UPC/EAN, SKU, seller ID, listing URL, and image fingerprints.

- Text embedding and attribute similarity across title, brand, dimensions, materials, and product images.

- Source URL, observed time, market, raw snapshot reference, and usage-rights class for every match.

### Interface behavior

- A large single input on Today and X-Ray pages with paste, upload, and identifier modes.

- A research drawer lists actual steps as queued, running, succeeded, partial, failed, or unavailable.

- Match cards expose 'Exact 98%', 'Probable 81%', or 'Similar 64%' plus the attributes that matched or conflicted.

- The user can merge, split, or reject a match; corrections become labeled training data for future matching.

### Truth and safety rules

- Never convert visual similarity into identity without user confirmation below the configurable exact-match threshold.

- Never fetch arbitrary user URLs from unrestricted network locations; use protocol, host, redirect, MIME, and size controls.

- If a platform cannot be inspected legally or technically, show 'Source unavailable' and continue with remaining sources.

### Acceptance criteria

- A supported Amazon product URL creates a research job and canonical product record without blocking the request thread.

- Unsupported URLs return a helpful reason and do not trigger outbound requests.

- Every returned match includes confidence, explanation, timestamp, source, market, and evidence status.

- Refreshing the same input is idempotent and creates a new observation snapshot rather than duplicate products.

## 4.2 Proof-of-Demand Timeline

User promise: Explain why a product is rising or falling by replaying observable signals over 7, 30, and 90 days.

Delivery phase: MVP signature feature

### User flow

- User opens a product and chooses a time window and market.

- TrendSell overlays normalized search interest, marketplace rank, review velocity, price/availability, and ad persistence.

- The user selects any point to inspect the original observation and source.

- A generated narrative summarizes only statistically meaningful changes and cites the contributing observations.

### Required evidence and processing

- Consistently sampled time-series observations with a documented collection cadence.

- Change-point and slope calculations that distinguish one-day noise from sustained movement.

- Cross-source convergence flags when two or more independent sources move in the same direction.

### Interface behavior

- One synchronized chart with source toggles, freshness markers, missing-data gaps, and confidence band.

- A 'What changed' summary such as 'Search rose first; rank and review velocity followed nine days later.'

- Clicking a datapoint opens an Evidence Drawer instead of a mysterious tooltip-only value.

### Truth and safety rules

- Do not interpolate missing observations as if they were collected.

- The LLM may summarize calculated changes but may not create dates, values, causes, or causal certainty.

- Use 'associated with' or 'followed by' unless the system has a defensible causal experiment.

### Acceptance criteria

- Chart gaps are visually distinct from zero values.

- Every narrative statement links to at least one observation or derived metric.

- No new observation means no score change after refresh.

- The same observation set and formula version produce the same score on every run.

## 4.3 Cross-Market Gap Radar

User promise: Find products with verified momentum in a discovery market and measurable headroom in a chosen destination market.

Delivery phase: First moat release after MVP

### User flow

- User selects an origin/discovery market, destination market, category, budget, and preferred sales channel.

- TrendSell calculates global momentum, local interest, observed local supply, price gap, logistics friction, and compliance risk.

- The radar plots candidates by demand momentum and destination headroom; color reflects viability and opacity reflects confidence.

- User opens a candidate to see exactly which local evidence is present and which assumptions still require validation.

### Required evidence and processing

- Global demand sources and destination-specific search interest sampled over comparable windows.

- Observed local listings or partner data; never an invented local competitor count.

- Effective-dated tariffs, restrictions, currency rates, freight quotes, and user-entered commercial inputs.

### Interface behavior

- Quadrants: Crowded Winner, Global Momentum/Local Gap, Local Winner, and Weak Signal.

- A market coverage tooltip prevents sparse data from appearing as low competition.

- A 'Why this gap exists' panel distinguishes true headroom from missing coverage, regulation, affordability, and supply friction.

### Truth and safety rules

- Sparse local data reduces confidence; it must never automatically increase opportunity.

- Market comparisons must use aligned date windows and currency conventions.

- Products with unresolved prohibitions cannot be ranked as GO opportunities.

### Acceptance criteria

- Every plotted candidate exposes the numerator and denominator behind the gap score.

- Coverage below the configured minimum displays 'Insufficient evidence' instead of 'Untapped.'

- Changing the destination recalculates scores from market-specific evidence without modifying global observations.

## 4.4 Go/No-Go Decision Room

User promise: Convert evidence and editable business assumptions into a clear investment decision and the conditions required to improve it.

Delivery phase: MVP signature feature

### User flow

- User selects destination, channel, quantity, target price, supplier quote, freight mode, marketing budget, and return allowance.

- TrendSell calculates best, base, and worst cases with a transparent waterfall from supplier price to contribution margin.

- Compliance, cash, margin, saturation, and evidence-confidence gates produce GO, WATCH, or NO-GO.

- User changes an assumption and sees the decision, break-even units, and sensitivity update immediately.

- User saves a versioned scenario and shares a read-only evidence brief.

### Required evidence and processing

- User-provided quotes and assumptions are stored separately from observed facts.

- Effective-dated fee, FX, tariff, and compliance rules record their source and jurisdiction.

- All formulas and threshold versions are persisted with each assessment.

### Interface behavior

- A sticky decision header shows status, confidence, margin, cash required, and blockers.

- A waterfall explains landed cost, channel fees, payment costs, returns, marketing, tax reserve, and contribution.

- Sensitivity sliders highlight the three inputs most capable of changing the decision.

- A 'What must become true?' box says, for example, 'Reduce landed cost below X or raise selling price above Y.'

### Truth and safety rules

- Never label a scenario as a forecast unless the probability model is validated; call it a scenario.

- GO requires minimum confidence and resolved prohibited/restricted status, regardless of attractive margin.

- Store the exact inputs, source versions, formula version, and timestamp used for every saved decision.

### Acceptance criteria

- Server and client calculations match a shared contract test to the defined rounding precision.

- Changing one input never mutates observed source data.

- A decision can be reproduced from its stored assessment payload.

- Exports distinguish observed, calculated, estimated, and user-provided values.

## 4.5 Creative DNA

User promise: Reveal the recurring hooks, formats, offers, and longevity patterns behind real ads without inventing private performance metrics.

Delivery phase: Post-MVP differentiation

### User flow

- User opens the Creative tab for a confirmed product or searches by keyword/advertiser.

- TrendSell retrieves permitted ads and commercial content, deduplicates creatives, and transcribes accessible copy.

- Classifiers label hook, problem, promise, proof type, offer, format, CTA, language, and target market.

- Clusters show which concepts are new, persistent, copied across advertisers, or declining.

### Required evidence and processing

- Ad identifiers, advertiser, source URL, first/last seen, active state, regions, creative media, and public reach fields when available.

- Derived labels retain model version, prompt version, and confidence.

- Creative persistence is an observed duration, not a proxy presented as profit or ROAS.

### Interface behavior

- A gallery of real creatives with source links and visible coverage restrictions.

- A Creative DNA summary compares hook share, format share, longevity, and advertiser diversity.

- Users can create an inspiration board, but exported assets must respect source rights and platform policies.

### Truth and safety rules

- Do not state that an ad is winning because it ran for a long time; say it persisted and explain the inference limits.

- Do not calculate spend or ROAS when the source does not publish it.

- Do not bypass platform access controls or republish protected media outside permitted use.

### Acceptance criteria

- Every creative card contains a working evidence link and observation dates.

- Model-derived labels are visually distinct from source-provided fields.

- Coverage limitations are displayed at query and result level.

## 4.6 Supplier Quote Room

User promise: Turn supplier discovery into comparable, dated quotes and build a proprietary cost-and-reliability dataset.

Delivery phase: First moat release after MVP

### User flow

- User confirms product specifications, quantity, destination, Incoterm, certifications, packaging, and target date.

- TrendSell creates an RFQ draft and selects confirmed supplier candidates.

- The user sends outside TrendSell initially or through a connected email account after explicit confirmation.

- Quotes are imported, parsed, and normalized into price, MOQ, sample, tooling, terms, lead time, and certificate fields.

- User compares landed cost scenarios, requests samples, and records outcome quality.

### Required evidence and processing

- Actual supplier listing/profile URL, company identity, quote file or message, quote date, Incoterm, currency, and expiry.

- Certificates remain unverified until checked against issuing authority or reviewed by a qualified workflow.

- Supplier reliability score is based on observed response and order outcomes, never a category template.

### Interface behavior

- RFQ composer shows required versus optional specifications and flags unanswered fields.

- Quote comparison separates supplier price from landed-cost calculation.

- Sample tracker states Requested -> Paid -> Shipped -> Received -> Reviewed.

### Truth and safety rules

- AI drafts text only from known product and request fields; it may not create supplier credentials or promises.

- Sending messages or spending money always requires an explicit user confirmation event.

- Supplier records found through search are candidates, not verified suppliers.

### Acceptance criteria

- No supplier is displayed without a source URL or user-created record.

- Every price in a decision scenario points to a quote, user assumption, or labeled estimate.

- RFQs can be regenerated without altering received quotes.

## 4.7 Product Watchtower

User promise: Tell the user what materially changed and whether that change should alter the investment decision.

Delivery phase: Retention release

### User flow

- User watches a product and chooses destination, scenario, notification channel, and materiality threshold.

- Scheduled collectors append new observations and the change detector compares them with the saved baseline.

- TrendSell groups changes into demand, competition, price, creative, logistics, compliance, and evidence-health events.

- Only material events create alerts; each alert explains the score and decision impact.

### Required evidence and processing

- Alert payload contains old value, new value, absolute and percentage change, source, observation time, and rule version.

- Compliance alerts cite the official publication and effective date.

- Delivery attempts and acknowledgement state are auditable.

### Interface behavior

- Today shows a short overnight brief rather than a firehose of updates.

- Alert cards state 'Decision changed from GO to WATCH' or 'No decision impact.'

- Users can snooze, acknowledge, adjust threshold, or open the evidence drawer.

### Truth and safety rules

- No alert is emitted for collector failure alone unless the data staleness itself crosses a health threshold.

- Deduplicate repeated events and enforce quiet hours and channel budgets.

- A missing source lowers confidence; it does not automatically imply falling demand.

### Acceptance criteria

- Running the same observation set twice creates no duplicate alert.

- Each decision-changing alert reproduces the before/after assessment.

- Users can unsubscribe per product, category, or notification channel.

## 4.8 Test Before You Stock

User promise: Validate interest with the user's own small experiment before the user commits to inventory.

Delivery phase: Premium phase; build only after the decision engine and permissions model are stable

### User flow

- User selects a confirmed product, destination, offer, budget cap, and experiment objective.

- TrendSell generates a localized landing-page draft and three evidence-informed creative concepts.

- The user reviews every claim, connects an advertising account, and explicitly approves campaign creation and spend cap.

- Experiment results such as impressions, clicks, leads, add-to-carts, and cost are ingested as the user's first-party evidence.

- The decision room recalculates using observed test results and clearly separates experiment evidence from market-wide evidence.

### Required evidence and processing

- Connected-account campaign identifiers, spend, events, attribution window, destination, audience, and creative version.

- Consent and approval events for publication and spend.

- Statistical warnings when the sample is too small for a confident conclusion.

### Interface behavior

- A pre-launch checklist shows claim review, privacy policy, pixel/event health, budget cap, and approval.

- Experiment results emphasize uncertainty and learning rather than declaring a winner from a few clicks.

- An emergency stop control is visible during every active campaign.

### Truth and safety rules

- Never publish, charge, or spend without explicit user confirmation.

- Do not allow prohibited product claims or unsupported health outcomes in generated copy.

- Apply hard account-level and workspace-level spend ceilings.

### Acceptance criteria

- A campaign cannot launch without a valid connected account, signed approval event, and budget cap.

- Stopping the experiment disables spend through the connected platform and records the result.

- Small-sample experiments are labeled inconclusive until a configured evidence threshold is reached.

# 5. Evidence, live-data, scoring, and AI policy

## 5.1 The truth layer

| State | Meaning | Required metadata | Example |
| --- | --- | --- | --- |
| Observed | Returned directly by a named source or authorized user account | Source link, market, observed_at, fetched_at, raw snapshot, source field name | Search index value; listing price; published ad date |
| Calculated | Deterministic transformation of observed or user-provided inputs | Formula name/version, input IDs, units, rounding | 30-day slope; landed cost; break-even CAC |
| Estimated | Model or range inferred from partial evidence | Method, range, confidence, validation date | Estimated freight range before a quote |
| User-provided | Entered or uploaded by an authenticated user | User/workspace, version, upload or quote reference | Supplier quote; target price; expected returns |
| Unavailable | No trustworthy observation for the requested source/window/market | Reason, attempted_at, retry policy | TikTok commercial data outside current coverage |
| Demo | Synthetic fixture available only in an explicit demo environment | Persistent DEMO banner and non-production namespace | Onboarding example product |

## 5.2 Minimum observation contract

- identity: observation_id, canonical_product_id, external_listing_id, source_key, metric_key

- scope: marketplace, country_code, currency, language, device or channel when relevant

- value: numeric_value, text_value, json_value, unit, source_field_name

- time: observed_at, fetched_at, source_published_at, valid_from, valid_to when applicable

- provenance: source_url, raw_snapshot_id, collector_version, parser_version, usage_rights_class

- quality: status, confidence, completeness, source_quality, cross_source_agreement

- lineage: input_observation_ids and formula_version for calculated or estimated records

## 5.3 Source strategy and realistic constraints

| Signal | Preferred source | Usable facts | Constraint | Phase |
| --- | --- | --- | --- | --- |
| Google search demand | Google Trends API alpha when accepted; current unofficial client only as a monitored bridge | Interest over time and geography | Alpha access; sampling and normalization | MVP |
| Amazon catalog/rank | Amazon SP-API for authorized selling partners; Creators API for eligible Associates; licensed provider where necessary | Identifiers, attributes, images, rank; authorized seller data | Roles, authorization, marketplace rules; not public competitor sales | MVP |
| Meta advertising | Meta Ad Library / Ads Archive API within documented coverage | Creative, advertiser, dates, active state, searchable text and available public fields | Coverage varies by ad type and geography | MVP/P2 |
| TikTok advertising | TikTok Commercial Content API after approval | Ads, advertisers, creator/commercial content, published/last-seen/reach fields | Current documented phase begins with EU data; research tools have eligibility limits | P2 |
| Shopify | OAuth-authorized Shopify GraphQL Admin API | User's own products, orders, inventory, and performance | Not a competitor-store revenue source | P2 |
| Nigeria compliance | Effective-dated NAFDAC and other regulator publications maintained by research workflow | Required registrations, restricted goods, evidence links | Interpretation and product classification require review | MVP |
| Tariffs and duties | Official tariff/HS-code sources plus versioned analyst review | Duty rate, levy, VAT basis, effective dates | HS classification ambiguity | MVP |
| Freight | User freight quotes and contracted carrier/forwarder integrations | Mode, route, weight/volume, Incoterm, validity, price | Carrier APIs may require business relationship | MVP/P2 |
| Local marketplaces | Partnership, licensed provider, compliant public collection, or user-assisted evidence | Listings, price, availability, seller count when observable | Do not equate missing data with low competition | P2 |

Fallback policy: When a collector fails, return the last valid observation with a stale label if it remains within retention policy; otherwise return unavailable. Never manufacture replacement product intelligence. Demo fixtures are allowed only in a separate environment and namespace.

## 5.4 Scoring model

Scores are decision aids, not facts. They must be reproducible, versioned, market-specific, and suppressed when minimum evidence is absent. The following formulas are initial planning proposals and should be calibrated with historical outcomes.

| Score | Proposed formula | Minimum gate |
| --- | --- | --- |
| Demand Momentum | 35% search acceleration + 30% marketplace-rank improvement + 20% review velocity + 15% ad persistence | At least two independent signal families |
| Competition Headroom | 35% price stability + 30% observed seller-entry inverse + 20% advertiser-density inverse + 15% listing-quality gap | Adequate marketplace coverage |
| Unit Economics | 40% base contribution margin + 25% downside margin + 20% cash efficiency + 15% break-even CAC headroom | Editable quote, fees, freight, and target price |
| Local Market Fit | 35% local interest + 25% affordability + 20% channel access + 20% regulatory/logistics readiness | Destination evidence |
| Evidence Confidence | 30% recency + 30% source quality + 25% coverage + 15% cross-source agreement | Always calculated |
| Overall Opportunity | 30% Demand + 20% Headroom + 25% Economics + 15% Local Fit + 10% Confidence - explicit risk penalties | All mandatory gates met |

## 5.5 Decision thresholds

| Decision | Initial planning rule | Meaning |
| --- | --- | --- |
| GO | Overall >= 75; confidence >= 70; base margin >= 25%; downside margin >= 10%; no unresolved prohibited status | Proceed to quote/sample/test with stated controls |
| WATCH | Overall 55-74, confidence 40-69, or one material unresolved input | Collect named evidence or wait for threshold |
| NO-GO | Overall < 55, base margin < 15%, prohibited/restricted gate fails, or downside exceeds user risk limit | Do not commit inventory under current assumptions |
| INSUFFICIENT EVIDENCE | Confidence < 40 or required market coverage missing | TrendSell refuses to pretend it knows |

## 5.6 Worked illustrative example

| Input/output | Illustrative value | Truth label |
| --- | --- | --- |
| Supplier quote | $8.40 per unit | User-provided quote |
| Order quantity | 300 units | User input |
| Freight + import allocation | $4.10 per unit | Calculated from a dated quote and tariff inputs |
| Channel/payment/returns | $6.30 per unit | Calculated scenario |
| Target selling price | $31.00 equivalent | User input |
| Base contribution | $12.20 / 39.4% | Calculated; before fixed overhead and tax |
| Evidence confidence | 64/100 | One compliance document unresolved |
| Decision | WATCH | Economics are attractive, but the confidence gate blocks GO |

The numbers above are deliberately illustrative. The production application must never display them for a real product unless the user or a named source supplied the inputs.

## 5.7 AI operating policy

- Allowed: summarize evidence; cluster creative themes; extract structured fields from documents; draft RFQs; explain a deterministic decision; propose questions to resolve missing evidence.

- Disallowed: invent sales, revenue, ROAS, views, suppliers, regulations, freight, prices, competitor strength, trend scores, or sources.

- Every generated claim must cite observation IDs or be labeled a hypothesis, suggestion, or user-editable draft.

- Structured output must pass a schema validator; citations must resolve to records accessible within the same workspace.

- Prompts, model, temperature, schema, and generated output are versioned. Sensitive data is excluded unless the workspace explicitly authorizes the use case.

- If supporting evidence is insufficient, the model response must say 'Insufficient evidence' and list the missing inputs.

# 6. Target technical architecture

Figure 1. Evidence-to-decision architecture

## 6.1 Recommended stack

| Layer | Choice | Rationale |
| --- | --- | --- |
| Frontend | React 19 + TypeScript + Vite + Tailwind + TanStack Query + Recharts | Move off CRA/craco; keep strong existing components; add typed generated API client |
| API | FastAPI + Pydantic v2 + SQLAlchemy 2 async | Split monolith by domain; OpenAPI is the frontend contract |
| Canonical database | PostgreSQL 16 + JSONB + Alembic | Relational lineage, tenants, decisions, quotes, effective dates, and auditability |
| Queue/cache | Redis + Celery workers and beat | Long-running collectors, retries, rate limits, scheduled refresh, alert evaluation |
| Object storage | S3-compatible storage | Raw responses, quote files, thumbnails, reports, and immutable evidence artifacts |
| Search | PostgreSQL full-text and pgvector initially | Avoid OpenSearch operational overhead until scale or query need is proven |
| Observability | OpenTelemetry + Prometheus-compatible metrics + centralized logs + error tracking | Trace source calls and score lineage; alert on freshness and cost |

Why PostgreSQL: MongoDB can store the data, but the redesigned product depends on strict relationships among observations, source snapshots, formula versions, market rules, user scenarios, quotes, and audit events. PostgreSQL with JSONB keeps flexible raw payloads while making lineage, constraints, migrations, and reproducible decisions easier.

## 6.2 Proposed backend package structure

- app/main.py - application factory, middleware, health, and router registration

- app/core/ - settings, security, rate limits, logging, telemetry, feature flags

- app/db/ - SQLAlchemy sessions, models, migrations, repositories

- app/api/ - versioned routers: auth, products, evidence, research, decisions, suppliers, watchlists, admin

- app/domain/ - product identity, observations, scoring, landed cost, compliance, alerts

- app/connectors/ - one adapter per external source using a common connector contract

- app/workers/ - collection, parsing, matching, scoring, alerting, exports, retention

- app/ai/ - evidence-bound extraction and summarization; no direct database mutation

- tests/ - unit, connector contract, integration, API, security, and golden-fixture suites

## 6.3 Connector contract

| Method | Responsibility | Output |
| --- | --- | --- |
| discover(request) | Find external candidates from permitted query parameters | Candidate identifiers and source metadata |
| fetch(target) | Retrieve source payload with timeout, rate limit, retry, and cache | Raw snapshot plus HTTP/source telemetry |
| parse(snapshot) | Convert source-specific payload to normalized observations | Validated observation batch |
| health() | Prove credentials, quota, latest success, and coverage | connected/degraded/unconfigured/error |
| rights() | Declare allowed storage, display, retention, and redistribution | Rights policy used by API and exports |

Replace with_fallback(live_fn, fallback_fn) with collect_with_status(). The new wrapper may return cached evidence or unavailable status, but it must not call a synthetic product-intelligence fallback.

## 6.4 Job pipeline

- API validates request, applies quota, and creates a research_job with idempotency key.

- Orchestrator creates source_tasks according to market, source rights, user plan, and connector health.

- Workers fetch and archive raw snapshots before parsing.

- Parsers emit normalized observations with lineage and validation errors.

- Entity resolver links observations to external listings and canonical products.

- Scoring worker creates immutable score_version records only when inputs changed.

- Read-model worker updates dashboard/product projections and evaluates watch rules.

- WebSocket or Server-Sent Events endpoint streams persisted job events to the UI.

## 6.5 Core relational entities

| Entity group | Purpose |
| --- | --- |
| workspaces / users / memberships | Tenant boundary, identity, roles, plan, quotas |
| connectors / connector_credentials | Workspace or platform integrations; encrypted references, not plaintext secrets |
| research_jobs / source_tasks / job_events | Asynchronous execution, progress, retry, cost, errors |
| canonical_products / product_variants | TrendSell identity and stable attributes |
| external_listings | Marketplace/source identifiers, seller, URL, market, mapping confidence |
| source_snapshots | Immutable raw response pointer, checksum, collector version, rights, retention |
| observations | Metric values with market, time, unit, provenance, quality, and status |
| product_matches | Exact/probable/similar relations and user confirmation |
| formula_versions / score_versions | Deterministic model definitions, inputs, outputs, confidence |
| market_rules / compliance_rules | Jurisdiction, category/HS mapping, status, source, effective dates, reviewer |
| cost_scenarios / scenario_inputs / assessments | Versioned unit economics and GO/WATCH/NO-GO decisions |
| suppliers / supplier_evidence / rfqs / quotes / samples | Sourcing workflow and proprietary outcomes |
| watchlists / watch_rules / alerts / deliveries | Monitoring, materiality, notification and acknowledgement |
| ai_runs / generated_claims | Prompt/model/schema versions and observation citations |
| audit_events | Security- and decision-relevant user/system actions |

## 6.6 API redesign

| Endpoint | Purpose | Contract notes |
| --- | --- | --- |
| POST /api/v1/xray | Create URL/image/identifier research job | Authenticated; idempotency key; quota |
| GET /api/v1/research-jobs/{id} | Job state, source tasks, real progress, costs, errors | Workspace scoped |
| GET /api/v1/research-jobs/{id}/events | SSE stream of persisted progress events | Reconnectable cursor |
| GET /api/v1/products | Search canonical products with evidence/market filters | Cursor pagination |
| GET /api/v1/products/{id} | Product read model for selected market | No synthetic fields |
| GET /api/v1/products/{id}/timeline | Time-aligned observations and derived changes | Source/status filters |
| GET /api/v1/products/{id}/evidence | Observation ledger and lineage | Export-aware rights |
| POST /api/v1/products/{id}/refresh | Queue permitted source collection | No synchronous LLM scoring |
| GET /api/v1/market-gaps | Rank candidates by market and evidence coverage | Insufficient-evidence state |
| POST /api/v1/decisions | Calculate and save scenario/assessment | Formula version + idempotency |
| GET /api/v1/decisions/{id} | Reproduce saved decision and source versions | Read-only share option |
| POST /api/v1/rfqs | Create structured RFQ draft | No automatic send |
| POST /api/v1/quotes | Upload/enter supplier quote | Virus scan + parsing job |
| POST /api/v1/watchlists/{id}/items | Watch product/scenario | Threshold validation |
| GET /api/v1/alerts | Material changes and decision impact | Cursor pagination |
| GET /api/v1/data-health | Coverage, freshness, latency, failures, quota | Admin plus safe user view |

## 6.7 Frontend module plan

- features/today - overnight brief, opportunity cards, warnings, next actions

- features/xray - input, job progress, candidate matches, confirmation

- features/products - discovery filters, product view, proof timeline, evidence drawer

- features/markets - gap radar and market coverage

- features/decisions - scenario form, waterfall, sensitivity, decision header, exports

- features/creative - evidence gallery and derived Creative DNA

- features/suppliers - RFQ, quotes, comparison, samples, certificates

- features/watchtower - watch rules, alert feed, delivery preferences

- features/data-health - connectors, freshness, limitations, status history

- shared/api - OpenAPI-generated client, runtime validation, error taxonomy

- shared/components - SourceChip, TruthBadge, ConfidenceMeter, StaleBanner, EvidenceDrawer, EmptyEvidenceState

# 7. UX, security, and operational design

## 7.1 Visual language

| Element | Standard | Implementation note |
| --- | --- | --- |
| Decision colors | Emerald=GO, amber=WATCH, rose=NO-GO, slate=insufficient evidence | Never use green for a low-confidence opportunity |
| Truth badges | Observed, Calculated, Estimated, User input, Unavailable, Demo | Appear beside values, in tooltips, and exports |
| Freshness | Relative time plus exact UTC/local timestamp | Stale values use muted treatment and reason |
| Confidence | Numeric score plus short explanation | Avoid decorative gauges without an evidence drill-down |
| Unavailable state | Explain source, reason, last success, and next retry | No empty card that implies zero |
| Density | Progressive disclosure with evidence drawer | Decision first; raw evidence one click away |
| Accessibility | Keyboard navigation, visible focus, semantic headings, contrast, chart table alternative | WCAG 2.2 AA target |

## 7.2 Authentication and tenant model

- Require accounts before running paid research. Support email/password or managed identity provider; use secure, revocable sessions.

- Every mutable and paid record carries workspace_id; every repository query enforces workspace scope.

- Initial roles: Owner, Analyst, and Viewer. Only Owner manages integrations, billing, members, and exports with sensitive first-party data.

- Share links use scoped, revocable tokens, expiration, export-rights filtering, and no access to raw credentials or private first-party observations.

- Record audit events for login, connector changes, research jobs, decisions, RFQ sends, quote uploads, exports, and campaign approvals.

## 7.3 Security controls

| Area | Required control | Priority |
| --- | --- | --- |
| Secrets | Rotate exposed credentials; use AWS Secrets Manager; no keys in examples, logs, prompts, or client bundles | P0 |
| SSRF | URL scheme/host allowlist, DNS rebinding defense, redirect validation, private/link-local block, size/MIME limits | P0 for X-Ray |
| Uploads | Presigned upload, antivirus scanning, MIME verification, size limits, private bucket, retention | P0 - uploads |
| Abuse and cost | Per-user/workspace quotas, rate limits, concurrency caps, daily cost ceiling, idempotency | P0 |
| Web | Strict CORS allowlist, CSRF protection for cookie auth, CSP, HSTS, secure cookies | P0 |
| Data | Encryption in transit/at rest, tenant scoping, least-privilege DB roles, encrypted connector credentials | P0 |
| Supply chain | Pinned dependencies, lockfiles, Dependabot/Renovate, SCA, secret scan, SBOM, signed images | P1 |
| AI | Prompt-injection isolation, evidence allowlist, schema validation, output encoding, redaction, cost caps | P1 |

## 7.4 AWS deployment recommendation

Use a simple managed architecture for the pilot. EKS is not needed initially even though the team can operate Kubernetes; ECS Fargate reduces cluster administration while the product and data economics are still changing. Revisit EKS when sustained workload, multi-service scale, or organization standards justify it.

| Layer | AWS choice | Purpose |
| --- | --- | --- |
| DNS and edge | Route 53 -> CloudFront + AWS WAF | TLS, caching, abuse controls |
| Frontend | Versioned Vite build in private S3 origin | Low cost and reversible releases |
| API | Application Load Balancer -> ECS Fargate FastAPI service | Autoscaling and health checks |
| Workers | Separate ECS Fargate worker and scheduler services | Independent scaling and deployment |
| Database | RDS PostgreSQL Multi-AZ when paid pilot begins | Backups, PITR, encryption |
| Queue/cache | ElastiCache Redis | Jobs, rate limiting, ephemeral cache |
| Evidence files | S3 versioning + lifecycle + object lock where justified | Raw snapshots and quote artifacts |
| Secrets | Secrets Manager + task roles | No long-lived credentials in images |
| Telemetry | CloudWatch plus OpenTelemetry export | Application, source, cost, and freshness monitoring |

## 7.5 Environments and release flow

- Pull request: lint, type-check, unit tests, migration checks, connector contract tests, dependency scan, secret scan, and build.

- Ephemeral test environment: API + PostgreSQL + Redis + mocked connectors; run integration and Playwright tests.

- Merge to main: build one immutable image and frontend artifact; generate SBOM; sign and store artifacts.

- Deploy staging: apply Alembic migrations, run smoke tests, execute synthetic research job against safe fixtures, and verify dashboards.

- Manual production approval: validate data-source health, budget ceiling, migration backup, and rollback target.

- Progressive release: deploy API/worker first behind feature flags, then frontend; monitor errors, source latency, and score volume.

- Rollback: revert application version; use forward-compatible migrations and expand/migrate/contract database changes.

## 7.6 Operational signals

| Domain | Metrics | Operational response |
| --- | --- | --- |
| API | Availability, p95 latency, 4xx/5xx, tenant-scope denials | Page on sustained errors, not one request |
| Jobs | Queue depth, age, success, retry, dead-letter count, per-source duration | Alert before freshness SLO fails |
| Sources | Last success, freshness, quota, auth expiry, parser error, schema drift | Source-specific runbook |
| Data quality | Observation completeness, duplicate rate, match-confidence distribution, score suppression | Daily quality dashboard |
| Cost | API/vendor/model cost per research job and per active workspace | Hard budget ceilings |
| Product | X-Ray completion, evidence drawer usage, saved decisions, watches, quote imports | Measure delivered decisions, not page views |

## 7.7 Initial service objectives

| Capability | Planning objective | Notes |
| --- | --- | --- |
| Core read API | 99.9% monthly availability after paid launch | Excludes documented third-party outages; stale evidence remains labeled |
| X-Ray job | 90% of supported jobs finish or return partial evidence within 60 seconds | No fake completion animation |
| Evidence freshness | Google demand <= 24 hours; marketplace observations <= 24 hours; compliance based on source publication cadence | Source-specific policies |
| Decision reproducibility | 100% of saved decisions reproducible from stored inputs and versions | Release-blocking invariant |
| Tenant isolation | Zero cross-workspace disclosure | Security test and incident threshold |

# 8. Delivery plan and backlog

The schedule below assumes one senior full-stack developer, one data/backend engineer, a part-time product/designer, and part-time DevOps support. It is a planning baseline, not a commitment. A single developer should expect a longer calendar or a smaller first scope.

| Phase | Planning window | Scope | Exit gate |
| --- | --- | --- | --- |
| 0. Truth reset | Weeks 1-2 | Rotate secrets; fix clean clone; freeze misleading endpoints; demo/production separation; baseline tests | Repo builds from scratch; no synthetic production path |
| 1. Platform foundation | Weeks 3-5 | Auth/tenancy; PostgreSQL/Alembic; jobs; snapshots; observation contract; data health | One collector produces auditable observations |
| 2. Decision MVP | Weeks 6-10 | X-Ray, product confirmation, proof timeline, Decision Room, evidence drawer | Pilot users reach a reproducible decision |
| 3. Nigeria moat | Weeks 11-14 | Effective-dated compliance/tariff data, local market coverage, Gap Radar | Insufficient evidence is handled safely |
| 4. Retention | Weeks 15-17 | Watchtower, change detection, alerts, overnight brief | Users return because decisions change |
| 5. Sourcing | Weeks 18-21 | RFQs, quotes, landed-cost comparison, samples, certificates | Real quote data replaces templates |
| 6. Premium validation | After product proof | Creative DNA expansion and Test Before You Stock | Explicit permissions and spend controls |

## 8.1 Phase 0: exact first actions

- Create a redesign branch and tag the current main branch as the synthetic prototype baseline.

- Revoke and rotate any exposed or active-looking LLM/API credential; purge it from Git history and deployment configuration.

- Fix the root gitignore so frontend/src/lib is tracked; restore api.ts, csv.ts, and utilities; prove a fresh clone installs and builds.

- Add documented environment validation. The service must fail with a clear message when required variables are missing.

- Disable public access to research, brief, niches, Store Spy, RFQ, and all state-changing routes until auth, quotas, and audit exist.

- Remove random refresh behavior. A refresh with no successful source observation must produce no product-score change.

- Move seed_data.py, supplier templates, viral templates, and deterministic local/archetype generators into tests/fixtures or a DEMO_MODE-only package.

- Add a global DEMO banner and separate database namespace if demo fixtures remain accessible.

- Replace 'Live', 'refreshed hourly', and staged source claims with real source status returned by research_job events.

- Add GitHub Actions for backend tests, frontend type-check/build/tests, secret scan, dependency scan, and clean-clone verification.

- Protect main: pull-request review, passing checks, no direct pushes, delete merged branches, and signed release tags.

## 8.2 Epic backlog

| ID | Epic | Priority | Outcome |
| --- | --- | --- | --- |
| E1 | Truth reset and release safety | P0 | No misleading production data; clean build; credentials rotated; CI green |
| E2 | Identity, workspaces, quotas | P0 | All paid/mutable actions are scoped and rate-limited |
| E3 | Observation and snapshot platform | P0 | Immutable evidence with lineage and rights |
| E4 | Research jobs and source health | P0 | Real progress, retries, quotas, partial results |
| E5 | Product identity and matching | P0 | User-confirmable exact/probable/similar matches |
| E6 | Proof timeline | P0 | Auditable trend explanation without fabricated values |
| E7 | Decision Room | P0 | Reproducible scenarios and decision gates |
| E8 | Nigeria compliance and landed cost | P0/P1 | Effective-dated market evidence and unresolved-state workflow |
| E9 | Gap Radar | P1 | Local opportunity never inferred from missing coverage |
| E10 | Watchtower and alerts | P1 | Material, deduplicated, decision-aware alerts |
| E11 | Supplier quotes and RFQs | P1 | Source-backed suppliers and comparable real quotes |
| E12 | Creative DNA | P2 | Evidence-linked public ad analysis |
| E13 | Test Before You Stock | P3 | Controlled first-party validation with spend consent |

## 8.3 Suggested first six pull requests

- PR 1 - Trust reset: credential cleanup, scoped gitignore, restored frontend library files, environment validation, demo-mode separation, clean-clone CI.

- PR 2 - Backend modularization: application factory, settings, health, router extraction, error taxonomy, structured logging; behavior-preserving tests.

- PR 3 - PostgreSQL foundation: SQLAlchemy async, Alembic, workspaces/users, canonical products, source snapshots, observations, and audit events.

- PR 4 - Job platform: Redis/Celery, research_job/source_task/job_event models, SSE progress, idempotency, rate limits, and data-health page.

- PR 5 - First live collector: Google Trends adapter with raw snapshots, normalized observations, freshness, circuit breaker, source contract tests, and no synthetic fallback.

- PR 6 - X-Ray vertical slice: supported Amazon URL -> canonical candidate -> user confirmation -> evidence timeline -> saved decision shell.

## 8.4 Definition of done for every feature

- Product behavior, evidence states, permissions, empty/error/stale states, and analytics events are specified.

- OpenAPI contract and frontend types are generated or validated; no duplicate hand-maintained type drift.

- Unit, integration, tenant-isolation, and failure-path tests pass.

- Every external source has timeout, retry, cache, rate-limit, rights, freshness, and health behavior.

- Every numeric claim has truth state, provenance, unit, market, time, and lineage.

- Keyboard, screen-reader, contrast, responsive, loading, and no-data behavior are verified.

- Metrics, logs, traces, dashboards, alert threshold, runbook, and rollback are defined.

- The feature is demonstrated using real or explicitly labeled demo evidence; screenshots cannot conceal missing sources.

## 8.5 Test strategy and release gates

| Layer | Coverage | Gate |
| --- | --- | --- |
| Unit | Scoring, landed cost, confidence, change detection, parser logic, authorization helpers | Deterministic; no network |
| Golden fixtures | Versioned anonymized source payloads for every connector/parser | Schema drift is visible |
| Contract | Connector output and OpenAPI/client compatibility | Release blocking |
| Integration | PostgreSQL, Redis, worker, S3 emulator, auth, tenant scope | Disposable environment |
| End-to-end | X-Ray, match confirmation, decision save, watch, alert, quote import | Desktop and tablet; core mobile smoke |
| Security | SSRF, upload abuse, IDOR/tenant isolation, rate limit, secret scan, dependency scan | P0 blockers |
| Data quality | Missing, stale, duplicate, outlier, unit/currency mismatch, cross-source disagreement | Score suppression tested |
| Resilience | Source timeout, 429, auth expiry, malformed payload, queue restart, retry exhaustion | Partial result remains truthful |
| Performance | Concurrent X-Ray jobs, timeline queries, dashboard read model, alert batch | Budgets defined before paid launch |
| Production smoke | Login, supported X-Ray, evidence source, decision reproduction, tenant denial, health | After each deployment |

# 9. Product success, packaging, and economics

## 9.1 North-star and guardrail metrics

| Type | Metric | Definition / planning goal |
| --- | --- | --- |
| North star | Evidence-backed decisions completed per active workspace per month | A saved decision includes a market, scenario, confidence, and evidence set |
| Activation | User completes first supported X-Ray and opens a decision within 15 minutes | Target planning goal: 45% of qualified sign-ups |
| Trust | Evidence-drawer opens and source-link clicks | High usage is healthy; it proves verification behavior |
| Retention | Four-week returning workspace rate | Planning goal: 35% for activated pilot workspaces |
| Decision utility | Share of saved decisions later marked accurate/useful | Collect outcome feedback after 30/60/90 days |
| Data quality | Percent of displayed decision values with complete provenance | Target: 100% |
| Guardrail | Insufficient-evidence override rate and corrected product matches | Watch for confident wrong answers |
| Economics | Gross margin after data/API/model cost | Target planning floor: 70% at paid scale |

## 9.2 Illustrative packaging

| Plan | Illustrative price | Illustrative limits | Purpose |
| --- | --- | --- | --- |
| Explorer | $0 | 3 X-Rays/month; public sources; one saved decision; delayed refresh | Acquisition and trust |
| Builder | $49/month | 40 X-Rays; one market; 20 watches; decisions and exports | Solo operator |
| Pro | $149/month | 200 X-Rays; advanced sources; 100 watches; quotes; alerts; history | Active seller/agency |
| Team | $399/month | 5 seats; shared evidence; client briefs; audit; higher quotas | Agency or small brand team |
| Data pass-through | Usage based | Premium vendor queries, messaging, and experiments charged separately or metered | Protect gross margin |

These prices and quotas are hypotheses for customer interviews and cost modeling. Data-vendor fees, source-access terms, support demand, and customer willingness to pay must determine the actual packages.

## 9.3 Cost planning

- Track cost per source task and per completed decision from the first pilot. External data, not AWS compute, is likely to become the dominant variable cost.

- Planning-only pilot infrastructure range: roughly $150-$500 per month before premium data and meaningful traffic, depending on managed database/Redis choices and availability requirements.

- Planning-only early production range: roughly $500-$1,500 per month before data vendors, advertising experiments, and human compliance research.

- Do not promise unlimited refresh. Use source-specific cache windows, workspace quotas, priority queues, and pass-through pricing for premium data.

- Measure whether a $49 customer generates enough gross profit after data queries, model calls, storage, support, and payment fees before scaling acquisition.

# 10. Major risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Source access changes | High | Connector isolation, licensed alternatives, cached provenance, data-health UI, contract review |
| False product matching | High | Confidence tiers, user confirmation, correction workflow, do not combine uncertain evidence |
| Sparse local-market data | High | Coverage score; insufficient-evidence state; research partnerships; never treat absence as headroom |
| Regulatory misclassification | High | Effective-dated sources, HS/category review workflow, unresolved gate, human review before GO |
| Opaque score mistrust | High | Formula version, visible inputs, score breakdown, reproducibility, evidence drawer |
| Vendor cost destroys margin | High | Cost telemetry, caching, quotas, routing, batch collection, pass-through premium queries |
| Scraping/legal exposure | High | Official/authorized/licensed sources first; rights metadata; counsel review of data use before launch |
| LLM hallucination | Medium | Evidence-bound retrieval, structured claims, citation validation, AI prohibited from numeric truth |
| Feature sprawl | High | Release vertical slices; no new country or page without source and customer outcome |
| Operational overload | Medium | Managed AWS services, source runbooks, staged rollout, circuit breakers, cost/freshness alerts |

# 11. Developer kickoff directive

Build instruction: Treat the current repository as a prototype UI and integration scaffold. The redesign goal is not to preserve every existing feature; it is to preserve the useful interface work while replacing synthetic intelligence with an auditable evidence-to-decision system.

## 11.1 Required implementation sequence

- Create an implementation branch and record the current main commit. Do not modify or delete the prototype baseline tag.

- Complete every Phase 0 trust-reset item and produce clean-clone CI evidence before adding a new source.

- Submit an architecture decision record for PostgreSQL migration, job system, evidence contract, URL-fetch security, and source-rights handling.

- Implement one end-to-end vertical slice using one supported Amazon input and one live demand collector. The slice must archive the raw snapshot, emit normalized observations, confirm product identity, calculate a versioned score, and render evidence.

- Add the Decision Room only after the observation and lineage contracts are stable.

- Add Nigeria tariff/compliance information through effective-dated records with official links and reviewer fields. Missing classification blocks GO.

- Pilot with a small catalog - approximately 50-100 products across three categories - and one destination market. Expand only after evidence coverage and retention targets are met.

- Keep all future AI output citation-bound. Any pull request that adds an uncited market fact or a synthetic production fallback fails review.

## 11.2 First release acceptance gate

- Fresh clone passes install, type-check, backend tests, frontend tests, security scans, and production builds.

- No secrets or active credentials exist in the repository or its current reachable history.

- No production response includes seeded or category-template intelligence.

- A supported X-Ray job exposes real progress and partial/unavailable source states.

- Every displayed market value has a truth label, source or user input, market, timestamp, and unit.

- Saved decisions reproduce exactly from stored inputs and formula/source versions.

- Confidence below threshold prevents GO, and missing local data never creates an Untapped badge.

- Authentication, quotas, rate limits, tenant isolation, SSRF controls, and audit events are verified.

- Deployment supports backup, migration verification, health checks, monitoring, rollback, and post-deploy smoke tests.

- At least five pilot users can complete X-Ray -> Decision -> Watch without operator intervention and can explain why the decision was made.

## 11.3 The product test

Ask this on every screen: Does this screen help the user decide whether to spend money, show the evidence behind that decision, or help obtain the missing evidence? If it does none of those things, remove or defer it.

# 12. Source references

Repository references

TrendSell repository

Current README

Current roadmap

Current integration wrapper

Current FastAPI server

Official source capability references

Google Trends API Alpha

Amazon Catalog Items API

Amazon SP-API roles

Amazon Creators API

Meta Ads Archive API

TikTok Commercial Content API

Shopify GraphQL Admin API

NAFDAC regulatory guidelines

Maersk Developer Portal

Source capability and access conditions should be revalidated when each connector is implemented because APIs, coverage, terms, and approval requirements change.